|  |  |
| --- | --- |
| Minutes | |
| Board meeting | |
| Date | February 2nd |
| Time | 2:00 PM |
| Scrum Master | Noah Christensen |

## In attendance Kevin Cardenas, Tanner Bigham, Noah Christensen, Frank Adu

Discussion of Tasks.

Everyone will create a document that have 15 functional and 3 non functional requirements

Everyone will send it to Noah and he will split them up.

Split into teams of 2 and take half of those,

Many will be duplicates.

Discussion of Timelines

First three requirements need to be done by Thursday.

Thursday till next tuesday split teams will meet over teams once

Tuesday to Friday

Discussion of functional/nonfunctional requirements

Be able to have a save, save as,

Be able to change the address

Be able to create a txt file.

Execute one line

Execute till find Halt

Display memory (Harder than seems)

Be able to mutate memory while running

Be able to input

Save memory out into a file

Reset Memory

Handling error button

Cause a pop up error

Misc

Performance: How fast a system should respond to requests

Scalability: How well a system can handle an increase in users or workload

Security: How well a system protects against unauthorized access and data breaches

Usability: How easy a system is to use

Maintainability: How easy it is to update and modify the system